STAFFSYNC-HRM

# Project Planning Template

Project Planning Phase (2) | Phase-wise Project Documentation

Prepared by: Razeena Shaikh

Project: StaffSync-HRM — Web-based Human Resource Management System

Technology context: React/Vite frontend, Node.js/Express backend, MongoDB with Mongoose. Confirm against the current source code before final submission.

Accuracy note: Expected features and proposed designs are labelled as such. Complete verification fields using actual code and test evidence.

# 1. Project Summary

StaffSync-HRM is a full-stack web application intended to bring supported HR workflows into one browser-based interface.

# 2. Goals

Deliver a clear frontend and backend structure.

Connect application requests to MongoDB through the backend.

Implement and verify the features included in the current project scope.

Deploy the frontend and backend where feasible.

Provide complete project documentation and a demo.

# 3. Scope and Exclusions

| In scope | Out of scope unless explicitly implemented |
| --- | --- |
| Authentication and user-facing dashboard | Payroll calculation and statutory filing |
| Employee-related screens | External HR/payroll system integrations |
| Attendance and leave workflows | Native mobile app |
| Announcements and training sections | Enterprise-scale identity management |

# 4. Planned Work Breakdown

| Stage | Activities | Deliverable |
| --- | --- | --- |
| Ideation | Problem definition, user needs, prioritization | Ideation documents |
| Planning | Scope, milestones, risks, tools | Planning document |
| Requirements | Functional and non-functional requirements | Requirement analysis |
| Design | Architecture, data flow, conceptual data model | Design documents |
| Implementation | Frontend, API, models and integration | Source code |
| Testing | Test cases, defect log and UAT | Testing documents |
| Deployment | Hosting configuration, user guide, demo | Deployment documents |

# 5. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Frontend/backend connection failure | Verify API base URL, CORS, endpoint paths and browser network errors. |
| Database authentication error | Check database user, URI encoding and network access without sharing credentials. |
| Secrets committed accidentally | Keep .env out of Git and rotate any exposed credentials. |
| Incomplete or unverified feature | Label as incomplete or unverified; do not claim it passed. |
| Free hosting delay/cold start | Test the deployment before the presentation. |

# 6. Milestone Tracker

Fill actual dates and statuses from your project history; do not invent completion dates.

| Milestone | Planned date | Actual date | Status/evidence |
| --- | --- | --- | --- |
| Requirements/design | To be filled | To be filled | Add evidence |
| Core implementation | To be filled | To be filled | Add commit/screenshots |
| Testing | To be filled | To be filled | Add test results |
| Deployment/demo | To be filled | To be filled | Add verified links |